Town of Limington
Tonnage Estimates
2024- Paving

Completed By October 31, 2024

Traffic control, sweeping, and joints to be included

Asphalt Escalation Should Be Added to this Contract

Shaving Hill. Road: 8700'X20' (19,333 SY)

Pave l/2" 9.5mm drag shim (approx. 531 tons)
Pave 1" 9.5mm overlay (approx. 1063 tons)
Tack applied (approx. 483 gallons)

River Road: 3800'X21.5' (9,078 SY)

Pave 2" 12.5mm base 350'X21.5' (approx. 92 tons) \*\*gravel\*\*

Pave 1" 9.5mm overlay (approx.500 tons)

Tack applied (approx. 226 gallons)

Hardscrabble Road (start from Sand Pond) 3550'X22.5' (8,875 SY)

Pavel " 9.5mm shim (approx. 488 tons)
Pave 1" 9.5mm overlay (approx. 488 tons)

Hardscrabble Road 13,530'X22.5' (33,825 SY)

Pave 1 IA" 9.5mm overlay (approx. 2325 tons)
Tack applied (approx. 787 gallons)

° Town of Limington Request for Bids for Roadway Paving for 2024

OFFICIAL BID RESPONSE FORM

The UNDERSIGNED hereby declares that he/she or they are the only person(s), firm or corporation interested in
this proposal as principal, which it is made without any connection with any other person(s), firm or corporation
submitting a proposal for the same.

The UNDERSIGNED hereby declares that they have read and understand all conditions as outlined in the Request
for Roadway Paving Bid for 2024 and that their proposal is made in accordance with same.

The UNDERSIGNED hereby declares that any person(s) employed by the Town of Limington, Maine, who has
direct or indirect personal or financial interest in this proposal or in any portion of the profits that may be
derived there from, has been identified and the interest disclosed by separate attachment. (Please include in
your disclosure any interest which you know of. An example of a direct interest would be a Town employee who
would be paid to perform services under this proposal. An example of indirect interest would be a Town
employee who is related to any officers, employees, principal or shareholders of your firm or to you. If in doubt
as to status or interest, please disclose to the extent known).

COMPANY NAME:

(Individual, Partnership, Corporation, Joint Venture)

AUTHORIZED SIGNATURE: DATE:

(Officer, Authorized Individual or Owner)

PRINT NAME & TITLE:

ADDRESS:

TELEPHONE: FAX:

E-MAIL:
NOTE: All bids must bear the handwritten signature of a duly authorized member or employee of the
organization making the bid. This sheet must be signed and returned with the proposal package.

**Total Cost of paving Shaving Hill Road: $**

**Estimated Completion Date:**

**Total Cost of paving River Road: $**

**Estimated Completion Date:**

**Total Cost of paving Hardscrabble Road (start from Sand Pond): $**

**Estimated Completion Date:**

**Total Cost of paving Hardscrabble Road:**

**Estimated Completion Date:**

Version 1.0 JUNE 3, 2024

Town of Limington Request for Bids for Roadway Paving for 2024

not limited to, attorneys' fees arising out of or resulting from the performance of the work regardless of
standard of care. This indemnification extends to all costs and all attorneys' fees incurred by the Town.

1. Notice of acceptance

The Contractor will be notified by the municipality of the acceptance of its offer in whole, or in part, within
five (5) business days of when it has been accepted.

1. Rejection of offers

The Town of Limington reserves the right to reject any or all proposals whenever such rejection is in their
best interest. The Town reserves the right to reject the proposal of a Contractor who has previously failed
to perform properly or to complete on time Contracts of a similar nature.

1. Payment

Unless agreed to by both parties in advance, the contractor shall submit in detailed invoice to the Town
upon successful completion of the work and acceptance by the Town. The Town will provide payment
within twenty-one (21) business days of receipt of the invoice.

1. Minimum Wage

The successful bidder shall be in full compliance with Maine Minimum Wage Statute; Title 26 §664.

**Section 2: Bid Specifications**

1. Bidders may provide a bid for any or all of the four roads listed on the Bid Form.
2. The Contractor shall coordinate daily operations with the Limington Public Works Director
before undertaking any phase of the work.
3. The Contractor is responsible erecting signs and barricades for traffic control and provide flag
persons suitable to protect the life safety of the public and the work crew.
4. No work involving placement of bituminous concrete materials shall take place when the
ambient air temperature is not at least 40° F and rising except with express written permission
of the Limington Public Works Director.
5. See Official Bid Response Form for detailed road specifications.

Version 1.0 JUNE 3, 2024

* Town of Limington Request for Bids for Roadway Paving for 2024
**Section 1: General Terms**
1. **Equal Employment Opportunity**

The Town of Limington is an Equal Opportunity Employer and shall not discriminate against an applicant for
employment, and employee or a citizen because of race, color, sex, marital status, physical and/or mental
handicap, religion, age, ancestry or natural origin, unless based upon a bona-fide occupation qualification.
Vendors and contractor or their agents doing business with the Town shall not violate the above clause or
the Civil Rights Acts of 1964. Violations by vendors shall be reviewed on a case-by-case basis and may mean
an automatic breach of contract or service to the Town of Limington.

1. **Cost of Bid**

The Town is not liable for any cost incurred by the bidder in connection with the preparation or submission
of a proposal.

1. **Subcontracting**

The Bidder shall not subcontract any part of the work or materials or assign any monies due it without first
obtaining the written consent of the municipality. The Bidder is responsible for all approved sub-contracted
work. The Bidder is responsible for managing all aspects of sub-contracting work. Neither party shall assign
or transfer its interest in the contract without the written consent of the other party.

1. **Warranty**

The Bidder warrants that all work will be of good quality and free from faults and defects, and in
conformance with the specifications. All work not so conforming to these standards may be considered
defective. The Bidder agrees to be responsible for the acts and omissions of all of its employees and all
subcontractors, their agents and employees, and all other persons performing any of the work under a
contract with the Bidder. If these specifications, either in whole or in part, do not meet all Federal and State
of Maine mandates it shall be the responsibility of the successful bidder to bring specifications into
compliance prior to awarding bid.

1. **Conflict of Interest**

No official or employee of the Town of Limington shall participate in any decision relating to any contract
which would affect their financial or personal interest or the interest of any corporation, partnership, sole
proprietorship or association in which they are directly or indirectly interested. For purposes of determining
any possible conflict of interest, all responders must disclose if any Town of Limington employee(s) are
owners, corporate officers, or employees, etc. of their business. A Conflict of Interest Disclosure statement
must be attached as part of the responders offer to the Town.

1. **Record of bids**

When opened, each bid shall be entered on the public record with the name of the bidder. Each bid shall be
open to public inspection after the letting of the contract or grant.

1. **Insurance**

Each bidder shall furnish a Certificate of Liability Insurance as a part of the bid response. The failure to
provide this certificate will eliminate the bid from consideration. The successful bidder shall maintain both
liability and Workers Compensation insurance that is in force until the work is completed and accepted by
the Town.

1. **Indemnification**

To the fullest extent permitted by law, the Contractor shall indemnify and hold harmless the Town of
Limington, and their agents, and employees against all claims, damages, losses and expenses, including, but

Version 1.0 JUNE 3, 2024